**DEVELOPER BASIC SKILLS**

**PROJECT PLAN**

**1. Information:**

- Name: Tran Le Ngoc Thao

- Team: 12

- GitHub repository address: github.com/[t7trle00](https://github.com/t7trle00)/[DevBasicSkills2017-team12](https://github.com/t7trle00/DevBasicSkills2017-team12)

- Used tools: visual studio code, MyBalsamiq to design wireframe

**2. Overview of project and schedule**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Phase** | **Name** | **Main activities** | **Estimated time** | **Total time (days)** |
| 1 | Plan the idea | Study the requirement | 0,5 day | 1,5 |
| Design wireframe | 1 day |
| 2 | Create main content | Implement task 1 | 3 days | 15 |
| Implement task 2 | 2 days |
| Implement task 3 | 3 days |
| Implement task 4 | 3 days |
| Implement task 5 | 2 days |
| Implement task 6 | 2 days |
| 3 | Review design | Object arrangement check and overall design | 1,5 days | 1,5 |
| 4 | Writing report | report preparation and presentation | 1 day | 1 |
| 5 | Proofreading and define error | recheck project work | 1 day | 1 |
| In Total | | | | 20 |